NORTHSTAR DESIGN • PROPOSAL 027   /   01

# Customer Onboarding Redesign

Proposal for Alder Studio

Prepared for Alder Studio     •     Prepared by Northstar Design
Issued 18 June 2027     •     Proposal valid through 2 July 2027

| 4 weeks | 6 screens | $12,000 |
| --- | --- | --- |
| engagement | annotated prototype | fixed sample fee |

THE OUTCOME
A clearer first-week experience: one welcome journey, one account checklist and fewer handoffs between sales and customer success.

# What We Heard

New customers receive setup instructions in three separate emails. The proposed work consolidates those steps, clarifies ownership and gives the service team a reusable launch checklist.

# Scope and Delivery

| Phase | Deliverables | Schedule |
| --- | --- | --- |
| Discover | Five staff interviews; journey map; agreed problem statement | Week 1 |
| Design | Welcome flow; six screen designs; email copy outline | Weeks 2–3 |
| Handover | Annotated prototype; component notes; two training sessions | Week 4 |

# How We Will Work

One 30-minute review each Tuesday, with a named client decision-maker.

Two consolidated feedback rounds on the prototype.

Shared decision log and weekly written delivery update.

# Outside This Scope

Production code, system migration, translation and new brand identity work are excluded. Any added scope requires a written change agreement.

NORTHSTAR DESIGN • PROPOSAL 027   /   02

# Investment and Approval

## Payment Follows Delivery

| Work package | Fee in USD |
| --- | --- |
| Research and journey mapping | $3,000 |
| Experience design and prototype | $7,500 |
| Handover and training | $1,500 |
| Total project fee | $12,000 |

# Payment Schedule

40% at kickoff ($4,800), 40% at prototype review ($4,800), and 20% at handover ($2,400). This illustrative price excludes applicable taxes and third-party expenses.

# Client Responsibilities

Provide current onboarding material and access to five interview participants.

Return consolidated feedback within two working days.

Confirm content accuracy and nominate an approver before kickoff.

# Acceptance Criteria

Acceptance covers six annotated screens, the welcome email outline, a working prototype and two team sessions. The lead records acceptance or specific scope-related corrections.

# The Decision

Alder Studio sponsor Priya Shah and Northstar lead Maya Chen review scope on 25 June. Proposed kickoff: 5 July. Acceptance is a recorded review of the agreed deliverables, not an automatic consequence of payment.

Design notes: Scope narrative, pricing visualization and acceptance criteria. Original Dazzler template, Apache-2.0. All sample facts are fictional.